AgentPay

Open-Source B2A Infrastructure for Autonomous Agents

| Product | Phase | Model | License |
| --- | --- | --- | --- |

| B2A API Platform | v1.0 MVP | Open-Core | MIT |
| --- | --- | --- | --- |

| 8 wks MVP timeline | <$8k seed budget | MIT OSS license | 12 wks to 100 stars |
| --- | --- | --- | --- |

Version 1.0  |  April 2026  |  Author: Kashyap

# 1. Executive Summary

AgentPay is an open-source, self-hostable API infrastructure layer purpose-built for autonomous AI agents. Where existing API platforms assume a human is making requests, AgentPay assumes the caller is an agent — designing for scoped identity, budget-bound wallets, usage metering, and machine-readable contracts.

The project follows an open-core model: the full engine is MIT-licensed and self-hostable, while a managed cloud tier monetizes the operational overhead that teams want to avoid.

| Problem | AI agents have no native way to hold identity, spend money autonomously, or authenticate across services without a human re-entering credentials on every session. |
| --- | --- |

| Solution | A drop-in API layer that gives every agent a scoped key, a pre-funded wallet, and a metered usage trail — with native integrations for LangChain, CrewAI, AutoGen, and MCP. |
| --- | --- |

| Why now | YC's Spring 2026 RFS explicitly calls out B2A as one of the widest-open categories. No dominant OSS player exists yet. The window to own this space as the default open-source infrastructure is 6-12 months. |
| --- | --- |

# 2. Problem Statement

## 2.1 What breaks when agents call APIs

Current API infrastructure was built for humans. When AI agents run autonomously, three critical gaps emerge:

- Identity: API keys are human-scoped. An agent using your key has your full permissions — no scoping, no budget limits, no auditability.

- Payments: Agents cannot pay for third-party services mid-task without stopping to ask a human to authorize a transaction.

- Auth delegation: OAuth requires a human to click 'Allow'. Agents get stuck at every permission boundary that assumes a person is present.

## 2.2 Who feels this pain today

| Persona | Pain point | Current workaround |
| --- | --- | --- |
| LangChain developers | No budget-bound agent keys | Manual API key rotation |
| Multi-agent system builders | Agents block on payment steps | Hardcode credentials (unsafe) |
| AI startup founders | Can't audit per-agent spend | Custom logging hacks |
| Enterprise ML teams | OAuth blocks autonomous runs | Service accounts (no scoping) |

# 3. Product Vision & Goals

| In 12 months | In 3 years |
| --- | --- |
| The default OSS agent auth + payment layer | The Stripe of autonomous agent infrastructure |
| 200+ GitHub stars, 20+ paying cloud customers | Multi-tenant, multi-chain, enterprise SLA |
| Native in LangChain, CrewAI, AutoGen, MCP | Category-defining, YC-backed |

# 4. Business Model — Open-Core

## 4.1 What is free (MIT OSS)

- Full API engine — agent key issuance, scoped permissions, rate limiting

- Agent wallet with atomic debit and audit log

- Usage metering pipeline (Redis streams + PostgreSQL)

- Webhook callbacks for async agent tasks

- All SDKs: Python, TypeScript, Go

- All framework integrations: LangChain, CrewAI, AutoGen, MCP

- Docker Compose + Helm chart for self-hosting

## 4.2 What is paid (cloud tier)

- Hosted, zero-ops deployment on global edge

- 99.99% SLA with automated failover

- Analytics dashboard — per-agent spend, call volume, latency

- Team management, SSO, and RBAC

- Priority support + dedicated Slack channel

## 4.3 Pricing

| Tier | Price | Volume | Target |
| --- | --- | --- | --- |
| Free | $0 | 1,000 calls/mo | OSS developers, evaluation |
| Growth | $0.002/call | Up to 500k/mo | Startups, indie hackers |
| Scale | $0.001/call | 500k – 5M/mo | Growing AI companies |
| Enterprise | Negotiated | Reserved capacity | Large teams, annual contract |

Note: Usage-based only — no seats. Agents don't have seats.

# 5. Technical Architecture

## 5.1 Repository structure

AgentPay uses a monorepo to keep the OSS core, SDKs, integrations, and deploy configs co-located and versioned together.

agentpay/ ├── core/ ← MIT-licensed API engine (FastAPI) │ ├── auth/ ← Agent key issuance, JWT session tokens, scopes │ ├── billing/ ← Usage metering + wallet (self-host mode) │ ├── gateway/ ← Rate limiting, routing (Redis-backed) │ └── webhooks/ ← Async callbacks for long-running agent tasks ├── sdks/ │ ├── python/ ← Published to PyPI as 'agentpay' │ ├── typescript/ ← Published to npm as '@agentpay/sdk' │ └── go/ ├── integrations/ │ ├── langchain/ ← Tool wrapper, published as 'langchain-agentpay' │ ├── crewai/ │ └── autogen/ ├── deploy/ │ ├── docker-compose.yml ← Self-host in 3 commands │ └── helm/ ← Kubernetes chart └── docs/ ← Docusaurus site

## 5.2 Tech stack

| Layer | Technology | Reason |
| --- | --- | --- |
| API engine | FastAPI (Python) | Auto-generates OpenAPI spec — agents self-read it |
| Database | PostgreSQL | ACID transactions for wallet debits |
| Cache / rate limit | Redis | Agents hammer endpoints — Redis is essential day 1 |
| Billing | Stripe Metered | Usage-based billing wires directly to metering events |
| Deploy | Railway / Fly.io | Low-ops, fast cold starts for edge deployment |
| Edge proxy | Cloudflare Workers | Global low-latency — agents are latency-sensitive |

# 6. Core Modules — Build Spec

## Module 1: Agent Identity & API Keys

- Every agent receives a scoped key with prefix: agnt_live_sk_...

- Keys carry permission scopes: pay:send, data:read, auth:delegate

- Keys are budget-bound — agent cannot exceed its wallet balance

- Short-lived JWT tokens issued per session — raw key never sent on every call

- Full key rotation API with zero-downtime key migration

## Module 2: Usage Metering

Every API call emits a metering event. The metering endpoint is the core of the billing pipeline.

POST /v1/meter { "agent_id": "agt_abc123", "event": "api.call", "units": 1, "metadata": { "endpoint": "/search", "latency_ms": 42 } }

- Metering events written to Redis Stream for high-throughput ingestion

- Background worker aggregates into per-agent hourly and daily buckets in PostgreSQL

- Self-hosters wire aggregated buckets to their own billing system

- Cloud tier wires to Stripe Metered Billing automatically

## Module 3: Agent Wallet

- Pre-funded wallet per agent — human loads it, agent spends autonomously

- Atomic debit on every chargeable action using PostgreSQL transactions (no race conditions)

- Low-balance webhook fires when wallet drops below configurable threshold

- Full spend audit log: agent_id, timestamp, action, amount, balance_after

- Parent agent can top up child agent wallets programmatically

## Module 4: Framework Integrations (Distribution Lever)

Integrations are the primary distribution channel. Each one puts AgentPay in front of thousands of developers with zero marketing spend.

# LangChain integration — 3 lines to wire up from agentpay import AgentPayTool tools = [AgentPayTool(api_key='agnt_live_sk_...')] agent = initialize_agent(tools, llm, agent=AgentType.OPENAI_FUNCTIONS)

- LangChain tool wrapper — publish as langchain-agentpay on PyPI

- MCP server — Claude, Cursor, and all MCP-compatible agents get instant access

- CrewAI tool — second-largest agent framework by GitHub stars

- AutoGen plugin — Microsoft's multi-agent framework, strong enterprise adoption

# 7. OSS Community Setup

## 7.1 GitHub repository essentials

- README: 30-second self-host demo with animated GIF or asciinema recording

- 10 issues labeled good first issue created before public launch

- Issue templates: bug report, feature request, integration request

- PR template with checklist (tests, docs, changelog entry)

- GitHub Actions: automated test + lint on every PR, minimum 80% coverage gate

- Automated CHANGELOG via conventional commits (feat:, fix:, docs:)

## 7.2 Community infrastructure

- Discord server with channels: #general, #help, #integrations, #showcase, #roadmap

- Docusaurus documentation site with: quickstart, API reference, self-hosting guide, integration guides

- GitHub Discussions for RFCs and public roadmap voting

- Weekly office hours on Discord (founder-hosted for first 6 months)

- Public roadmap on GitHub Projects — community can comment and upvote

## 7.3 The self-host experience (must be 3 commands)

git clone https://github.com/you/agentpay cd agentpay && docker compose up # AgentPay API running at http://localhost:8000 # Docs at http://localhost:8000/docs (Swagger UI auto-generated)

If self-hosting takes more than 3 commands, developers will not try it. This is a hard constraint on v1.

# 8. Build Timeline — 8 Weeks to First Paying Agent

| Week | Phase | Deliverable | Success metric |
| --- | --- | --- | --- |
| 1 | Discovery | Talk to 10 agent developers. Pick niche. Validate pain. | 3+ say 'I'd pay for this' |
| 2 | Core API | FastAPI app with agent key auth, scopes, JWT sessions | Auth endpoint live locally |
| 3 | Metering | Redis stream metering + PostgreSQL aggregation worker | 100k events/sec benchmark |
| 4 | Wallet + Billing | Atomic wallet debits + Stripe metered billing wired up | End-to-end pay flow works |
| 5 | Docker + Docs | docker compose up works in 3 commands. Docusaurus live. | Stranger can self-host it |
| 6 | Integrations | LangChain tool + MCP server published to PyPI and npm | pip install agentpay works |
| 7 | Launch | HN post, Discord seeding, agent community outreach | 50+ GitHub stars |
| 8 | Revenue | Cloud tier live. Reach out to 200 early star-gazers. | 1st paying customer |

# 9. Go-to-Market Strategy

## 9.1 Phase 1: OSS distribution (weeks 7–12)

The goal is trust and visibility in the agent developer community, not revenue.

- Post in LangChain Discord, AutoGen GitHub, CrewAI community: 'built this, would love feedback'

- Submit to Hacker News as Show HN with the 3-command demo on launch day

- Post on X tagging @LangChainAI, @AnthropicAI, @CrewAIInc

- Write a genuine technical blog post: 'How I gave my AI agent its own wallet' on dev.to

- Submit to awesome-langchain, awesome-ai-agents, and ProductHunt

- DM 20 active LangChain contributors on GitHub — personal note, not a blast

- Answer every GitHub issue within 24 hours for the first 3 months — this is the moat

## 9.2 Phase 2: Cloud launch (month 3)

- Trigger: 200+ GitHub stars AND 3+ organic 'is there a hosted version?' requests

- Launch cloud.agentpay.dev — same API, zero ops for the user

- Email everyone who starred the repo with a personal note and free credits

- OSS contributors get 6 months free on the cloud tier

## 9.3 YC application

- Apply to YC once cloud tier has paying customers — traction is the strongest application signal

- Framing: 'B2A infrastructure — the missing auth + payment layer for autonomous agents'

- YC explicitly listed B2A on the Spring 2026 RFS — this is rare directional alignment

- YC interview opens warm intros to 5,000+ YC founders building agents

# 10. Seed Budget — Under $8,000

| Item | Monthly | Notes |
| --- | --- | --- |
| Railway / Fly.io hosting (dev + staging) | $20 | Scales with usage |
| PostgreSQL (managed, e.g. Neon) | $19 | Free tier for early dev |
| Redis Cloud | $15 | Free tier for dev |
| Cloudflare Workers | $5 | Free for low volume |
| Domain + email (agentpay.dev) | $15 | One-time + annual |
| Docusaurus hosting (Vercel) | $0 | Free tier |
| Total infra (months 1-3) | ~$220/mo | Well under $1k total |

Remaining budget ($7,000+) goes to your time, hardware, and first YC application prep. No paid ads needed — the OSS strategy IS the GTM.

# 11. Success Metrics

| Metric | Week 8 | Month 3 | Month 6 |
| --- | --- | --- | --- |
| GitHub stars | 50+ | 200+ | 500+ |
| Active self-hosters | 10+ | 50+ | 200+ |
| Cloud customers | 1 | 10 | 50 |
| MRR (cloud) | $0 | $500+ | $5,000+ |
| Framework integrations | 2 | 4 | 6+ |
| GitHub issue response time | <24h | <12h | <6h |

# 12. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| LangChain builds this natively | Become the standard before they prioritize it. OSS moat + community loyalty matters. |
| Low self-host adoption | 3-command setup is non-negotiable. Any friction kills OSS adoption. |
| Niche chosen is too narrow | Validate with 10 developers in week 1 before writing code. |
| Cloud tier cannibalizes OSS | Keep 100% of features in OSS. Charge only for ops (hosting, SLA, support). |
| Stripe compliance for wallet | Start with developer pre-funded wallets (not consumer payments). Stripe supports this. |

# 13. Appendix — Reference Links

- YC Requests for Startups (Spring 2026): ycombinator.com/rfs

- LangChain integrations guide: python.langchain.com/docs/integrations/tools

- MCP (Model Context Protocol) spec: modelcontextprotocol.io

- Stripe Metered Billing docs: stripe.com/docs/billing/subscriptions/usage-based

- FastAPI OpenAPI auto-generation: fastapi.tiangolo.com/advanced/generate-clients

- Open-core model playbook: coss.media/open-core-definition

End of Document